Have a demonstrable, interview-ready portfolio optimisation system as early as possible, while leaving room for advanced research later.

The mistake most teams make is trying to build the final vision immediately.

Instead:

Phase 1 = Working Product

Phase 2 = Professional Product

Phase 3 = Research Product

PHASE 1 — CORE PORTFOLIO OPTIMIZATION SYSTEM (NON-NEGOTIABLE)

Goal

By the end of Phase 1, you should be able to walk into a presentation and say:

"Given a universe of assets, our system constructs and backtests multiple portfolio allocation strategies and demonstrates that HRP provides superior diversification compared to traditional methods."

This alone is already a strong project.

Deliverable

Working Streamlit Dashboard

+

Portfolio Construction Engine

+

Backtesting Engine

+

Performance Analytics

Module 1: Data Pipeline

Build

src/data_pipeline/

Implement:

- Yahoo Finance ingestion

- Asset universe loader

- Missing value handling

- Return generation

Outputs:

prices_df

returns_df

volume_df

Module 2: Risk Estimation

Build

src/covariance/

Implement:

- Sample covariance

- Rolling covariance

- Rolling correlation

Outputs:

cov_matrix

corr_matrix

Module 3: Portfolio Construction

Build

src/optimization/

Implement:

Equal Weight

Benchmark 1

Mean Variance Optimization

Benchmark 2

Inverse Volatility

Benchmark 3

HRP

Main model

Outputs:

weights

Module 4: Clustering

Build

src/clustering/

Implement:

- correlation distance

- hierarchical clustering

- dendrogram generation

Outputs:

cluster structure

Module 5: Backtesting

Build

src/backtesting/

Implement:

- rolling monthly rebalance

- portfolio simulation

- benchmark comparison

Outputs:

portfolio_returns

Module 6: Analytics

Build

src/analytics/

Implement:

Sharpe Ratio

Sortino Ratio

Max Drawdown

Volatility

CAGR

Outputs:

performance report

Module 7: Dashboard

Build

src/dashboard/

User can:

Select:

- date range

- assets

- portfolio strategy

See:

Allocation

Growth Curve

Drawdowns

Risk Metrics

Correlation Heatmap

Dendrogram

Phase 1 Research Question

Does HRP produce more diversified and robust portfolios

than Equal Weight, MVO and Inverse Volatility?

PHASE 1 END PRODUCT

You already have:

✅ Quantitative Finance

✅ Portfolio Optimization

✅ Risk Analytics

✅ Dashboard

✅ End-to-End System

This alone is CV-worthy.

PHASE 2 — PROFESSIONAL ENHANCEMENTS

Goal

Move from:

Student Portfolio Project

to

Professional Quant Research Project

Module 1: Ledoit-Wolf Covariance

Add:

ledoit_wolf.py

Purpose:

More stable covariance estimates.

Module 2: HERC

Add:

herc.py

Compare:

HRP vs HERC

Module 3: Transaction Costs

Add:

transaction_costs.py

Include:

- brokerage

- slippage

- turnover penalties

Module 4: Turnover Constraints

Prevent:

constant portfolio reshuffling

Module 5: Volatility Targeting

Add:

volatility_targeting.py

Scale exposure dynamically.

Dashboard Enhancements

Add:

Strategy Comparison

Turnover Analytics

Risk Contribution Charts

Rolling Sharpe

Phase 2 Research Question

Can robust covariance estimation and turnover-aware

optimization improve portfolio stability?

PHASE 2 END PRODUCT

Now the project resembles:

Junior Quant Research Platform

PHASE 3 — RESEARCH & AI LAYER

Goal

Add genuinely advanced components.

Only after Phase 1 and 2 work.

Module 1: Regime Detection

Add:

markov_switching.py

Detect:

- Bull

- Crisis

- Recovery

Module 2: Dynamic Risk Allocation

Add:

dynamic_allocation.py

Use:

- regime

- volatility

to adjust exposure.

Module 3: RBI NLP

Add:

rbi_sentiment.py

Extract:

- hawkishness

- dovishness

- uncertainty

Module 4: Earnings Call NLP

Add:

earnings_call_nlp.py

Generate:

Sector Risk Index

Module 5: Gerber Statistic

Add:

gerber_covariance.py

Research comparison.

Module 6: CPCV

Add:

cpcv_validation.py

Institutional-grade validation.

Dashboard Enhancements

Show:

Current Market Regime

Macro Sentiment Score

Sector Risk Scores

Dynamic Allocation Changes

Regime Timeline

Phase 3 Research Question

Can macro uncertainty and regime awareness improve

adaptive portfolio allocation under changing market conditions?

Final Roadmap Summary

PHASE 1

--------

Data Pipeline

Covariance

Clustering

HRP

Benchmarks

Backtesting

Risk Metrics

Dashboard

Outcome:

Core Portfolio Optimization System

PHASE 2

--------

Ledoit-Wolf

HERC

Transaction Costs

Turnover Constraints

Volatility Targeting

Outcome:

Professional Quant Research Platform

PHASE 3

--------

Regime Detection

Gerber

RBI NLP

Earnings NLP

CPCV

Dynamic Allocation

Outcome:

Adaptive AI-Driven Portfolio Risk Platform

If I were managing the team, I would not allow anyone to touch Phase 3 until the dashboard can already construct, backtest, compare, and visualize HRP vs Equal Weight vs MVO end-to-end. That is the first major milestone and the first demo-worthy version of the project.